## Slide 1
PLATFORM ENGINEERING / 2026
MLOps Platform Roadmap
What to build first, what to buy,
and what to stop each phase on.
PREPARED BY
PRESENTER · TEAM
DATE
2026.08
AUDIENCE
PLATFORM & ML LEADS
MLOPS PLATFORM ROADMAP · SHEET 01/07 · NO EXTERNAL DATA CITED

## Slide 2
DIAGNOSIS
The problem is usually not MLOps — it is repeatability
01
Training lives in notebooks
The run that produced the model in production cannot be reproduced.
02
Deployment is a person
One engineer ships every model, and the steps live in their head.
03
Retraining is a memory
Nobody can say when a model was last refreshed, or on what data.
04
Nobody owns the boundary
Data platform and ML team each assume the other handles features.
None of these is fixed by a tool. They are fixed by making one path the only path.
MLOPS PLATFORM ROADMAP · SHEET 02/07 · NO EXTERNAL DATA CITED

## Slide 3
SCOPE
A platform owns six capabilities; a project owns none of them
01
Data & features
One definition, same in training and serving.
02
Training
Every model comes from a pipeline that can re-run.
03
Registry
A model has a version, a lineage and an owner.
04
Serving
Shipping a model is a config change, not a project.
05
Monitoring
Inputs, outputs and drift are visible on demand.
06
Governance
What a model trained on is answerable months later.
MLOPS PLATFORM ROADMAP · SHEET 03/07 · NO EXTERNAL DATA CITED

## Slide 4
SEQUENCE
Three phases, each stopped by a criterion, not a date
PHASE 01
REPEATABLE
Every model is produced by a pipeline, not a laptop.
EXIT
Any model in production can be rebuilt from its commit.
PHASE 02
OBSERVABLE
Inputs, outputs and drift are visible without a request.
EXIT
On-call can answer “is this model healthy” without the ML team.
PHASE 03
SELF-SERVE
A new team ships a model without the platform team in the loop.
EXIT
A team onboards using the documentation alone.
Phases are gates, not calendar quarters — no dates appear here because none can be sourced.
MLOPS PLATFORM ROADMAP · SHEET 04/07 · NO EXTERNAL DATA CITED

## Slide 5
POSTURE
Buy the undifferentiated layers; build only your differentiator
CAPABILITY
DEFAULT POSTURE
BUILD ONLY IF
Data & features
Buy or adopt
Your features are the product
Training
Adopt a standard runner
Training itself is your research
Registry
Buy
Never
Serving
Buy
Latency or hardware is the differentiator
Monitoring
Buy, then extend
Your drift definition is domain-specific
Governance
Adopt the company standard
Never — inherit it
MLOPS PLATFORM ROADMAP · SHEET 05/07 · NO EXTERNAL DATA CITED

## Slide 6
DECISIONS
Decide four things before phase 1, or phase 2 will decide them for you
01
Who owns the boundary with the data platform
Left open: features get built twice, differently.
02
What the exit criterion for each phase is
Left open: phase 1 never ends.
03
What you will not build
Left open: the platform grows a bespoke everything.
04
Who the first internal customer is
Left open: the platform is designed for nobody.
MLOPS PLATFORM ROADMAP · SHEET 06/07 · NO EXTERNAL DATA CITED

## Slide 7
DISCUSSION
What we need to agree on before the first phase starts
01
Which capability is actually blocking us today?
02
What is our exit criterion for phase 1, in one sentence?
03
Which layer are we genuinely differentiated in?
Thank you
PRESENTER · TEAM
MLOPS PLATFORM ROADMAP · SHEET 07/07 · NO EXTERNAL DATA CITED