## Slide 1
BLAMELESS REVIEW · PLATFORM ENGINEERING
SHEET 01 / 06
POSTMORTEM
THE COST OF THE WORD
What the word actually costs
“Don’t blame people” is not a tone. It is a set of
concessions an organisation has to make, and mostly does not. What follows is what they
cost, and who has to pay.
BYLINE
Presenter · Team
Source — none. No metric, rate or duration appears in this deck; the argument is mechanical.
SOURCE — NONE. EVERY CLAIM HERE IS MECHANICAL, NOT MEASURED.
POSTMORTEM · 01

## Slide 2
BLAMELESS REVIEW · PLATFORM ENGINEERING
SHEET 02 / 06
What a review is for, and what it gets used for
WHAT IT IS FOR
Changing the system
A review earns its hour by changing the thing that failed — a guard,
a default, a removed foot-gun. If nothing outside the document changes, the hour bought
a document.
WHAT IT GETS USED FOR
Settling whether one person was careless
The room can also answer a cheaper question, and closing it closes the
ticket. It ends the search at the first human in the chain, which is never where the
chain ends.
HOW TO TELL THEM APART
Read the last paragraph
One review ends in work the system will carry out. The other ends in an
assurance that someone now knows better. That is not a control; it leaves with the
person.
SOURCE — NONE. EVERY CLAIM HERE IS MECHANICAL, NOT MEASURED.
POSTMORTEM · 02

## Slide 3
BLAMELESS REVIEW · PLATFORM ENGINEERING
SHEET 03 / 06
Three concessions the word actually asks for
CONCESSION ONE
No names in the cause field
A name is not a mechanism. “Ran the wrong command” names
where the system allowed it. The field takes conditions: what was reachable, what was
open.
CONCESSION TWO
An owner and a date
One person, not a team; a calendar date, not a quarter. When a team owns
it, nobody is late, because nobody was ever due. Without both, it is a wish, not a
plan.
CONCESSION THREE
A repeat is a new incident
If the same failure returns and nobody reopened the record, it is not the
old one again. It is evidence the first fix never landed: new review, new owner, new
date.
SOURCE — NONE. EVERY CLAIM HERE IS MECHANICAL, NOT MEASURED.
POSTMORTEM · 03

## Slide 4
BLAMELESS REVIEW · PLATFORM ENGINEERING
SHEET 04 / 06
What makes people tell the truth in one
WHAT THE ROOM IS DECIDING
Every account is a bet
The person who knows what happened is also the person with the most to
lose by saying it. They are estimating what the transcript gets used for later, and the
estimate is usually right. Change the estimate, not the tone.
FOUR CONDITIONS, NONE OF THEM TONE
It is not evidence. Nothing said here reaches a performance file or a promotion packet.
Not knowing is sayable. “I did not know that flag existed” has to cost nothing to say.
Timeline before conclusion. Order the facts first, or the room reverse-engineers a culprit.
The closest person reads it. Whoever was at the keyboard writes it, or signs it before filing.
SOURCE — NONE. EVERY CLAIM HERE IS MECHANICAL, NOT MEASURED.
POSTMORTEM · 04

## Slide 5
BLAMELESS REVIEW · PLATFORM ENGINEERING
SHEET 05 / 06
Keeping the word, dropping the bill
WHERE IT GOES QUIETLY
Saying it is free
The word survives because saying it costs nothing. The concessions are
not free, so the concessions are what gets dropped — quietly, one meeting at a
time. Nobody decides to drop them; they are simply never paid.
READ YOUR LAST REVIEW FOR THESE
The cause field says “human error.” The search stopped at the first person it found.
Action items are owned by a team. Nobody is late, because nobody was ever due.
The same failure is filed twice. Two titles, one condition nobody fixed.
SOURCE — NONE. EVERY CLAIM HERE IS MECHANICAL, NOT MEASURED.
POSTMORTEM · 05

## Slide 6
BLAMELESS REVIEW · PLATFORM ENGINEERING
SHEET 06 / 06
What we need to decide
DECISION ONE
Who writes it
The person at the keyboard, the service owner, or an author who was not
on the incident? Name the default, and name who may override it.
DECISION TWO
What the deadline is
How many working days from resolution to a filed review? And who is
allowed to say it slips, to whom, and on what record?
DECISION THREE
When items are not done
What happens on the date? “Nothing” is a permitted answer.
It only has to be the answer we chose out loud, before the date.
Blameless costs three concessions. We pay them, or we stop using the word.
SOURCE — NONE. EVERY CLAIM HERE IS MECHANICAL, NOT MEASURED.
POSTMORTEM · 06